# Team Progress Summary

Week: 13

Participating Group Members:

John Ahn, Jonathan Kim

Submission Date:

# Group Member Timecards

All instructions and sample information should be deleted before submission

## Group Member (John A)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 11/15/25 | 6:00 | 8:00 | 2:00 | I created a quick video of what our goal for the software could look like | 100 |
|  | 11/18/25 | 1:00 | 2:15 | 1:15 | Create TPS Work on final prep slides |  |
|  | 1120/25 | 1:00 | 2:15 | 1:15 | Turn in final prep doc Continue working on the slides |  |

## Group Member 2(Jonathan Kim)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 11/18/25 | 1:00 | 2:15 | 1:15 | Working on the last improvements to the MATLAB code. Managed to remove duplicate frames for our sample video, from 1170 --> 380 frames. | 100% |
|  | 11/20/25 | 1:00 | 2:15 | 1:15 | Working on final demo prep and the final demo itself, and the TPS. | 100% |

## Group Member 3(Replace with Name)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 |  |  |  |  |  |  |

# Progress Summary

## Planned Goals and Accomplishments

This week, the goal is to complete the final prep by Thursday the 20th and get ready to do the demo next Tuesday. We also plan on meeting up on Saturday to record the necessary video of us showing what we have so far.

Accomplishments: We were able to complete the final prep assignment, as well as most of the slides due next Tuesday.

As a last improvement to the project, we were able to remove duplicate frames to obtain a constant time for our sample video.

## Barriers to the Project

A lack of communication with one of the members still continues to be a problem this week.

## Next Weeks Goals

Next week is a break, so our main goal would be to prepare for the final demo on Tuesday.

Have a recorded final demo by Tuesday.

No more changes to the project will be made, and everything will be focused on presenting for this week.

# Advisor Meeting Notes

During today’s advisor meeting, we scheduled a time for the final demo with Dr. Wynne.

- Presented the latest changes, removing duplicate frames

- Talked about final demo scheduling, requested that we do the first day (we had no choice anyway, all the other days were filled up already)

  - Our final demo will be on 11/25/25, 1:00 –1:10 PM

- Talked about the future

  - Does next year’s project need guidance?

  - No, they will have the resources available to them, but at the end of the day, it’s their project; no need to railroad them into doing anything. They may decide to take the project into an entirely different direction

- Talked about last assignments, final technical report is the only thing after our demo

- Last meeting possibly? - there’s time to talk to others

## Learning Objectives and Rubric for Assignment

- Students will be able to effectively plan for completing a long-term project

- Students will be able to reflect on how their contributions affect the group project as a whole

- Students will be able to identify barriers to success and find the resources to overcome them

ABET SO: 5, 7A, 7B

| Criteria | Mastery | Satisfactory | Room for Improvement | ABET | L.O |
| --- | --- | --- | --- | --- | --- |
| Group member timecards (10pt) | Note: this can be graded student-to-student, please adjust each student’s grade individually Student has completed their timecard for the week with detailed descriptions of what tasks they worked on. They have noted the completion status of the task and how much time was spent on the task. | The student’s timecard is incomplete or otherwise vague in describing the tasks. | Not completed or they wildly overestimated the time they spent on a task or did not describe the task. | 5 | 1,2 |
| Planned goals (10pt) | Students effectively discuss what goals they planned to have completed this week and whether those goals were met. They reference their gantt chart/project management system. Each group member has goals they discuss. | Students discuss their goals, but it is evident they adjusted their goals without discussing why or otherwise are vague in their accomplishment description. | Missing or extremely vague. Student’s don’t have goals they are championing. | 5 | 1,2 |
| Barriers (5pt) | Students are able to discuss barriers to their project success, including the reasons why certain goals may not have been accomplished this week. They also identify the resources they need to move past these barriers. | Students are vague in their description of barriers or have minimal understanding of the resources they need. | Students cannot identify any resources they need or seem to only have external/vague barriers. | 5,7a,7b | 3 |
| Next Week Goals (5pt) | Students reference their gantt chart/project management software and clearly lay out their goals for the next week, assigning a champion to each one. | Student’s are vague or don’t reference their project management system. | Student’s are extremely vague in discussing goals and do not assign champions to each one. | 5 | 1 |
| Advisor Meeting Notes (5pt) | Students have taken notes during their weekly meeting with their advisor and those notes are clear and detailed. | There are notes, but they are vague. | No notes or otherwise insufficient. | 5 | 1 |
| Discretionary (5pt) | These are points are for any other aspect of the report that the advisor would like to comment on. This is at the discretion of the advisor. |  |  |  |  |

40points