# Team Progress Summary

Week: 9

Participating Group Members:

John A, Jonathan Kim, Demetrius Schank

Submission Date: 10/23/2025

# Group Member Timecards

All instructions and sample information should be deleted before submission

## Group Member (John A)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | 10/21 | 1:00 | 2:15 | 1:15 | Create TPS Complete testing plan due next week | 80% |
|  | 10/23 | 1:00 | 2:15 | 1:15 | Go to class Take notes during meeting w Dr. Wynne | 100% |

## Group Member 2(Demetrius Schank)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 10/21 | 1:00 PM | 2:15 PM | 1:15 | Worked on A17 – Testing Plan | 15% |
|  | 10/23 | 1:30 PM | 2:00 PM | 0:30 | Meeting with Dr. Wynne | 100% |
|  | 10/23 | 4:57 Pm | 5:30 PM | 0:33 | Worked on my portion of the TPS | 100% |

## Group Member 3(Jonathan Kim)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 10/21 | 1:10 PM | 2:15 PM | 1:05 | Added a feature to the project to use a drawn line by the user, define its measurement and scale it to the end results. | 100% |
|  | 10/23 | 1:00 PM | 2:15 PM | 1:15 | Reviewed options for the semester with Dr. Klein. Spoke with advisor, what happens between frames. | 100% |

# Progress Summary

## Planned Goals and Accomplishments

This week, our primary focus was finalizing the pixel-to-meter conversion within our MATLAB tool. This update allows our deformation measurements to be expressed in real-world units rather than raw pixels, which is an essential step toward quantifying deformation and, later, velocity.

We tested the new pixel-scaling feature by drawing a fixed reference line in the video and defining its known physical length. The MATLAB script now uses this reference to automatically calculate a pixel-to-meter ratio, which can then be applied to all future deformation and displacement measurements. This ensures consistency across videos with different resolutions or magnifications.

Another main goal this week is to complete the testing plan assignment that is due this thursday (update: it was push to next thursday).

## Barriers to the Project

We did not have goals planned during the previous week due to fall break.

The velocity function cannot yet be implemented until time and deformation measurements are confirmed stable.

## Next Weeks Goals

During our meeting with Dr. Wynne, we talked about organization and using AI as a tool to help organize. For next week, the goal is to use CoPilot (or any AI) and upload all of our past TPS’s to generate subtasks and plans to reach our goals. Dr. Wynne also talked about asking AI to come up with future goals for future groups.

With the pixel-to-meter conversion complete, our focus for next week shifts toward testing deformation rate, preparing for velocity analysis, and finalizing the Testing Plan document. These tasks continue our progress toward making the tool capable of both spatial and time-based cell analysis.

Gantt chart

- Complete and Submit the Testing Plan (due Thursday):

  - Finalize the Testing Plan document that outlines how we will evaluate our MATLAB tool’s performance.

  - Include two deformation categories—fixed-time tests and delta-t tests—with clear pass/fail criteria and notes on identifying positive vs. negative deformation.

  - Ensure the document is formatted, reviewed, and ready for submission by Thursday, October 30th.

- Begin Velocity Planning:

  - Draft the workflow for converting displacement into velocity using the established pixel-to-meter scale.

  - Identify remaining inputs (e.g., unique frame detection, frame rate correction) that need validation before the velocity module can be implemented.

- Continue Project Organization:

  - Update the progress-tracking spreadsheet or slides to include this week’s completed pixel scaling and next week’s testing milestones.

  - Keep consolidating all TPS documents and testing files into a single shared folder for use with Copilot or similar AI tools to map subtasks and dependencies.

# Advisor Meeting Notes

When you share this report with your advisor at your weekly meeting, take notes and record them here.

10/23/2025

Updated Dr. Wynne about the pixels to meters update

Future goal is velocity

Agenda:

Testing plan – due next week

We did use last year's group as a template

Our internal tests rather than standardized tests

Test for deformation rate:

fixed time, and over a period of time

Example)

Category deformation tracking: (two separate tests)

Can we measure deformation over fixed time

Can we measure deformation over some delta t

Differentiate positive or negative deformation

Compression vs stretch

Whole point of tool:

1. identify cell

2. show how cell change through different structures

We have to keep the history of the cell

Because we want to keep data to automate it – have to train it with data

Later questions (after this current tool is good)

Can I play around with the cells?

Should have somewhere in the document:

Here are our goals

Tasks to get to those goals

She did talk about organization (portfolio to document progress)

Excel sheet with all the tasks listed out to see how close we really are

We do have gantt chart, but this could be better

Or just slides (1 or 2) - track progress over time

Attach video to tps

This is the test (with movie)

Main note: she recommends something that we are able to show/an organized format

To capture where we are

Reminder as to say like: these are the tests we need

Try:

Asking copilot to organize our tps

Allows us to get subtasks

Next meeting:

Using AI tools to help us build a plan / subtasks in terms of testing

Could be something we could put on tps

Ex) I can use task 1-4, make future recs for 5-8

This could be part of our final presentation

Future of project:

Come up with a project that future groups can try tackling

Tasks

Put all tps on one folder

Dump all tps on copilot and ask to list our project goals

List out subtasks that needs to be done to reach these goals

Have same 10 docs – when someone do these (maps out our goals)

We can do these, but not these

See if we can share copilot with each other

## Learning Objectives and Rubric for Assignment

- Students will be able to effectively plan for completing a long-term project

- Students will be able to reflect on how their contributions affect the group project as a whole

- Students will be able to identify barriers to success and find the resources to overcome them

ABET SO: 5, 7A, 7B

| Criteria | Mastery | Satisfactory | Room for Improvement | ABET | L.O |
| --- | --- | --- | --- | --- | --- |
| Group member timecards (10pt) | Note: this can be graded student-to-student, please adjust each student’s grade individually Student has completed their timecard for the week with detailed descriptions of what tasks they worked on. They have noted the completion status of the task and how much time was spent on the task. | The student’s timecard is incomplete or otherwise vague in describing the tasks. | Not completed or they wildly overestimated the time they spent on a task or did not describe the task. | 5 | 1,2 |
| Planned goals (10pt) | Students effectively discuss what goals they planned to have completed this week and whether those goals were met. They reference their gantt chart/project management system. Each group member has goals they discuss. | Students discuss their goals, but it is evident they adjusted their goals without discussing why or otherwise are vague in their accomplishment description. | Missing or extremely vague. Student’s don’t have goals they are championing. | 5 | 1,2 |
| Barriers (5pt) | Students are able to discuss barriers to their project success, including the reasons why certain goals may not have been accomplished this week. They also identify the resources they need to move past these barriers. | Students are vague in their description of barriers or have minimal understanding of the resources they need. | Students cannot identify any resources they need or seem to only have external/vague barriers. | 5,7a,7b | 3 |
| Next Week Goals (5pt) | Students reference their gantt chart/project management software and clearly lay out their goals for the next week, assigning a champion to each one. | Student’s are vague or don’t reference their project management system. | Student’s are extremely vague in discussing goals and do not assign champions to each one. | 5 | 1 |
| Advisor Meeting Notes (5pt) | Students have taken notes during their weekly meeting with their advisor and those notes are clear and detailed. | There are notes, but they are vague. | No notes or otherwise insufficient. | 5 | 1 |
| Discretionary (5pt) | These are points are for any other aspect of the report that the advisor would like to comment on. This is at the discretion of the advisor. |  |  |  |  |

40points