# Team Progress Summary

Week: 10

Participating Group Members:

John A, Jonathan Kim, Demetrius Schank

Submission Date: 10/30/25

# Group Member Timecards

All instructions and sample information should be deleted before submission

## Group Member (John A)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 10/28 | 1:00 | 2:15 | 1:15 | Create TPS Work on the testing plan assignment due on thursday | 100% |
|  | 10/30 | 1:00 | 2:15 | 1:15 | Meeting with Dr. Wynne Complete testing plan | 100% |

## Group Member 2(Jonathan K)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 10/28 | 1:00 | 2:15 | 2:15 | Work on the testing plan assignment and the TPS. | 100% |
|  | 10/30 | 1:00 | 2:15 | 2:15 | Meet with Dr. Wynne, discuss the degrees of accuracy aimed at MATLAB. Complete testing plan. | 100% |

## Group Member 3(Demetrius Schank)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 10/28 | 1:00 | 2:15 | 1:15 | Worked on project tasks and goals layout. | 40% |

# Progress Summary

## Planned Goals and Accomplishments

This week, the group successfully completed the testing plan. The group members did separate parts of the assignment and proofread and confirmed each other's work.

## Barriers to the Project

There weren’t too many barriers this week due to the focus being on completing the testing plan. The main mentionable barriers this week were balancing this class with other courses as assignments started to pile up.

We also tried getting the tasks schedules made by AI, but the limitations of current AI tools (that are free) were a barrier to getting exactly what we wanted.

## Next Weeks Goals

As the final demonstrations for this semester approach in less than a month, the goals for the next few weeks will be to understand what we have and what we plan to do during the time we have next semester.

Calculate accuracy of the pixels to meters using the supplementary information from the two videos.

# Advisor Meeting Notes

We mainly talked about the testing plan and updated Dr. Wynne with what we wrote in the assignment.

## Learning Objectives and Rubric for Assignment

- Students will be able to effectively plan for completing a long-term project

- Students will be able to reflect on how their contributions affect the group project as a whole

- Students will be able to identify barriers to success and find the resources to overcome them

ABET SO: 5, 7A, 7B

| Criteria | Mastery | Satisfactory | Room for Improvement | ABET | L.O |
| --- | --- | --- | --- | --- | --- |
| Group member timecards (10pt) | Note: this can be graded student-to-student, please adjust each student’s grade individually Student has completed their timecard for the week with detailed descriptions of what tasks they worked on. They have noted the completion status of the task and how much time was spent on the task. | The student’s timecard is incomplete or otherwise vague in describing the tasks. | Not completed or they wildly overestimated the time they spent on a task or did not describe the task. | 5 | 1,2 |
| Planned goals (10pt) | Students effectively discuss what goals they planned to have completed this week and whether those goals were met. They reference their gantt chart/project management system. Each group member has goals they discuss. | Students discuss their goals, but it is evident they adjusted their goals without discussing why or otherwise are vague in their accomplishment description. | Missing or extremely vague. Student’s don’t have goals they are championing. | 5 | 1,2 |
| Barriers (5pt) | Students are able to discuss barriers to their project success, including the reasons why certain goals may not have been accomplished this week. They also identify the resources they need to move past these barriers. | Students are vague in their description of barriers or have minimal understanding of the resources they need. | Students cannot identify any resources they need or seem to only have external/vague barriers. | 5,7a,7b | 3 |
| Next Week Goals (5pt) | Students reference their gantt chart/project management software and clearly lay out their goals for the next week, assigning a champion to each one. | Student’s are vague or don’t reference their project management system. | Student’s are extremely vague in discussing goals and do not assign champions to each one. | 5 | 1 |
| Advisor Meeting Notes (5pt) | Students have taken notes during their weekly meeting with their advisor and those notes are clear and detailed. | There are notes, but they are vague. | No notes or otherwise insufficient. | 5 | 1 |
| Discretionary (5pt) | These are points are for any other aspect of the report that the advisor would like to comment on. This is at the discretion of the advisor. |  |  |  |  |

40points