# Team Progress Summary

Week: 11

Participating Group Members:

- John Ahn, Jonathan Kim

Submission Date:

# Group Member Timecards

All instructions and sample information should be deleted before submission

## Group Member (John Ahn)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 11/4/25 | 1:00 | 2:15 | 1:15 | Create tps - Brainstorm goals | 100% |
|  | 11/6/25 | 1:00 | 2:15 | 1:15 | Take notes during the advisor meeting Define goals for next week with advisor | 100% |

## Group Member 2(Jonathan Kim)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 | 11/4/25 | 1:00 | 2:15 | 1:15 | Research methods for calculating deformation rate. Accurately define goals for the rest of the semester. | 100% |
|  | 11/6/25 | 1:00 | 2:15 | 1:15 | Look into deep learning cell boundary detection methods. Experiment with looking frame by frame analysis, back to back frames | 100% |

## Group Member 3(Replace with Name)

| Week | Date | Start Time | End Time | Total Time | Task | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 3 |  |  |  |  |  |  |

# Progress Summary

## Planned Goals and Accomplishments

Goals: The goal for this week was to go over the subtasks excel created last week with our advisor. Accomplishments: We were able to narrow down what we could do during this semester and now plan on focusing on the deformation testing framework.

## Barriers to the Project

The biggest barrier was a little pause in communication. We were still able to get some work done, but not as much as we had hoped for.

## Next Weeks Goals

The main focus for the rest of the semester is going to be focused on obtaining a deformation rate through a video. Other goals to focus on for the remainder of the semester are the final demos and the technical report. Our time this week will be allocated towards a method for obtaining deformation rate and preparations for the final demos.

These goals are not necessarily for next week; they are being worked towards for the remainder of the semester

- Look at recent developments in deep learning tools for cell detection

- Have a two-frame analysis (back-to-back) on cell border/deformation

- Obtain the deformations in the x-y directions, positive means stretch, negative means squeeze

# Advisor Meeting Notes

Updates:

Not too many details since last week

We did get the subtasks excel sheet created by AI, but the due dates seem to be unrealistic due to time constraints, difficulty of tasks, as well as lack of experience needed to tackle the tasks

Cell imaging publications:

OpenFung

Keras r cnn

Q: Can we do a two-frame analysis of deformation with the tools we have?

+x deformation – stretching

-x deformation – squeezing

Also get y deformation

And get these two at the same time

Across entire video, start with two frames

Cell deformation for THAT specific instant in time

Follow up on group on – hung(?) gomez(?)

Check out their tools

Code is working for pixels to measurements

The velocity section of the subtasks

Goals:

  - Look at articles given

  - Two frame analysis

  - X – y deformation

## Learning Objectives and Rubric for Assignment

- Students will be able to effectively plan for completing a long-term project

- Students will be able to reflect on how their contributions affect the group project as a whole

- Students will be able to identify barriers to success and find the resources to overcome them

ABET SO: 5, 7A, 7B

| Criteria | Mastery | Satisfactory | Room for Improvement | ABET | L.O |
| --- | --- | --- | --- | --- | --- |
| Group member timecards (10pt) | Note: this can be graded student-to-student, please adjust each student’s grade individually Student has completed their timecard for the week with detailed descriptions of what tasks they worked on. They have noted the completion status of the task and how much time was spent on the task. | The student’s timecard is incomplete or otherwise vague in describing the tasks. | Not completed or they wildly overestimated the time they spent on a task or did not describe the task. | 5 | 1,2 |
| Planned goals (10pt) | Students effectively discuss what goals they planned to have completed this week and whether those goals were met. They reference their gantt chart/project management system. Each group member has goals they discuss. | Students discuss their goals, but it is evident they adjusted their goals without discussing why or otherwise are vague in their accomplishment description. | Missing or extremely vague. Student’s don’t have goals they are championing. | 5 | 1,2 |
| Barriers (5pt) | Students are able to discuss barriers to their project success, including the reasons why certain goals may not have been accomplished this week. They also identify the resources they need to move past these barriers. | Students are vague in their description of barriers or have minimal understanding of the resources they need. | Students cannot identify any resources they need or seem to only have external/vague barriers. | 5,7a,7b | 3 |
| Next Week Goals (5pt) | Students reference their gantt chart/project management software and clearly lay out their goals for the next week, assigning a champion to each one. | Student’s are vague or don’t reference their project management system. | Student’s are extremely vague in discussing goals and do not assign champions to each one. | 5 | 1 |
| Advisor Meeting Notes (5pt) | Students have taken notes during their weekly meeting with their advisor and those notes are clear and detailed. | There are notes, but they are vague. | No notes or otherwise insufficient. | 5 | 1 |
| Discretionary (5pt) | These are points are for any other aspect of the report that the advisor would like to comment on. This is at the discretion of the advisor. |  |  |  |  |

40points